Minutes of Meeting Comp8117 ASE - 2021S Project Group 13

July 21, 2021 9:30PM IST (12PM EST)

This meeting was held on Microsoft Teams and all the team members and project director were present.

The agenda of the meeting was to share and review the Milestone 3. Milestone 3 was from July 3rd to July 16th. The details of the meeting are as below:

* Presentation for the Milestone 3 was presented to the Project Director and after that the project demo was shown which included signing up and login as well as dynamic changes of the food items on the profile page.
* Feedbacks from the Project Director
  + Clicking on verify email after receiving the email for sign up should redirect to login page instead of dashboard.
  + add zip code as drop for localization
  + Live update for the food items, but it is for the next sprint
  + Take input from 3rd API like review and restaurant info (confirmed that this is a low priority task)
* Other than these feedbacks, Project Director was overall happy about sprint progress