Minutes of Meeting Comp8117 ASE - 2021S Project Group 13

May 27, 2021 10:30PM IST (1PM EST)

This meeting was held on Microsoft Teams and all the team members and project director were present.

The agenda of the meeting was to share the prototype, functionality, and process and changes to the project that were given feedback by Customer and Project Director last week.

* Prototype (Dummy website), Project Proposal as well as Quality Assurance file were discussed.
* Feedbacks from the Project Director
  + Account for every user should be created.
  + too generic, **localization,** and showing nearby restaurants based on zip code that are available to him. Restaurants closer to current location.
  + Admin to manage the restaurants.
  + Add details for restaurants, location, and timings.
  + What time slots the meal would be provided.
  + Notification, to user and restaurant once the food is picked up.
  + Receipt/ confirmation email.
  + Constraints
    - People will be greedy and will redeem multiple food.
  + User should not be able to redeem more than one meal.
  + QR code for tracking