

REVISION 1.0



**AUTHORS**

Anubha Sharma

Priyam Dua

Arshdeep Kaur

Harjinder Gill

Tanya Agrawal

Avinash Gupta

Shaftkat Waheed

Roxy Lenoard Palma

# objective of sprint

## The objective of this print was to add essential functionality of the project. Having, completed the basic architecture of the project such as the login and registration, we made progress on the following tasks:

## user story 1.

[CP8117P13-24](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-24) Read, Update and Delete Posted Food Item by restaurant

## user story 2.

[CP8117P13-32](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-32) View Restaurant Profile

## user story 3.

[CP8117P13-35](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-35) Localized Search

## user story 4.

[CP8117P13-27](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-27) Validate and persist edited post and also delete item data from the database

# list of tasks or activities

For better understanding and work division, we divided tasks into the subtasks listed below.

## Subtask for user Story 1

1. [CP8117P13-25](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-25) Create a edit page

2. [CP8117P13-26](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-26) Send and receive data to make sure data is saved

3. [CP8117P13-29](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-29) Functionality for deleting items.

## Subtask for user Story 2

4. [CP8117P13-33](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-10) Desgin the profile page for Restaurant

5. [CP8117P13-34](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-9) Get data from the database

**C. Subtask for user story 3**

1. [CP8117P13-36](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-7) Database Design schema

# provisional planning

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **JIRA ID** | **Start Date** | **End Date** | **Duration** | **Assignee** | **Dependabilities** | **Provisional Artifacts** |
| [CP8117P13-32](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-32) | July 3 | July 16 | 30 hrs | Avinash Gupta | N/A | NA |
| [CP8117P13-37](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-37) | July 3 | July 16 | 30 hrs | Arshdeep Kaur | N/A | Api-Documentation.pdf |
| [CP8117P13-41](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-41) | July 3 | July 16 | 30 hrs | Shafkat Waheed | NA | Api-Documentation.pdf |
|  | July 3 | July 16 | 30 hrs | Roxy Leonard Palma | N/A | N/A |
| [CP8117P13-36](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-36) | July 3 | July 16 | 30 hrs | Anubha Sharma | N/A | N/A |
| [CP8117P13-34](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-34) | July 3 | July 16 | 30hrs | Tanya Agarwal | NA | Api-Documentation.pdf |
| [CP8117P13-28](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-28) | July 3 | July 16 | 30hrs | Harjinder Gill | N/A | N/A |
| [CP8117P13-38](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-38) | July 3 | July 16 | 30 hrs | Priyam Dua | N/A | Testing.pdf |

# effective planning

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Task Details** | **JIRA ID** | **Start Date** | **End Date** | **Duration** | **Assignee** | **Produced Artifacts** |
| Creation of page for the profile of restaurants - UI | [CP8117P13-32](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-32) | July 12 | July 14 | 12 hrs | Avinash Gupta | N/A |
| Fetch nearby Restaurants List (Localization) | [CP8117P13-37](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-37) | July 5 | July 7 | 16 hrs | Arshdeep Kaur | Api-Documentation.pdf |
| Show list of items posted by Restaurant | [CP8117P13-41](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-41) | July 8 | July 9 | 10 hrs | Shafkat Waheed | N/A |
| Regression Testing | [[CP8117P13-38](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-21)](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-38) | July 14 | July 16 | 24 hrs | Priyam Dua | Testing.pdf |
| Update and Modify Databases | [CP8117P13-28](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-28) | July 12 | July 12 | 5 hrs | Harjinder Gill | N/A |
|  |  |  |  | 12 hrs | Roxy Leonard Palma | N/A |
| Create page shows nearby restaurants -UI | [CP8117P13-36](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-36) | July 9 | July 12 | 16 hrs | Anubha Sharma | N/A |
| Get Data from Database for Profile | [CP8117P13-34](https://pmc.cs.uwindsor.ca/jira/browse/CP8117P13-34) | July 6 | July 9 | 16 hrs | Tanya Agarwal | Api-Documentation.pdf |

# list of failures/ incomplete task

1. N/A

# Changes

1. There were no major changes during this sprint. The tasks swapped with Milestone 2 were now completed.

# evaluation of the sprint

All the tasks assigned to the scrum team were completed within the given time frame.

Below are our learnings from this Sprint

1. Team was regularly logging their work on JIRA as usual by following proper workflow.
2. During this sprint, work assigned team members with their respective roles were done and integrated properly.
3. We made sure that that no story that take more than 3 days. That made the communication and integration easy.
4. Communication was improved between the team by matching the working time for each sub-group.